**Team 15**

**Meeting Minutes**

**16/03/20**

**Opening:**

The regular meeting of Team 15 was called to order at 6:00 PM on March 16th 2020. The meeting was taken via phone call, with four members together on one end and the remaining member at the other end.

**Present:**

Bayley Cowen-Seagrove  
 Ellis Tulloch  
 Jack Lewis  
 Kobbie Mike Tabi  
 Thomas Senyah

**Absent:**

None

**Business from the Previous Meeting:**

Class Diagram

Bayley Cowen-Seagrove was able to finish working on the class diagram during the week between this meeting and the last, and mentioned that he had also developed a sequence diagram alongside it as well as he felt it would help him produce the class diagram. Having messaged the team about this progress earlier in the week, the meeting gave him a chance to talk through the diagram more.

**New Business:**

Graphics/Wireframes

Having been aware of the progress Bayley had made earlier with the class diagram, Jack Lewis explained how he had been able to get started on the wireframes for the game screens during the week gap between meetings, allowing him to display the graphics he had so far produced to the rest of the team, particularly Thomas Senyah with him being in charge of implementation. These graphics were approved of by everyone, and Jack was encouraged to continue working on them in the same approach.

Begin Coding

With a good amount of documentation essential for coding having been completed now, Thomas decided that the coming week would be a good time to start coding some of the functionality discussed and agreed upon by the team in earlier meetings, including dice rolling functions that would be essential to the software. The team agreed, and Jack assured Thomas he’d get the wireframes completed as soon as possible to allow an easy transition from design to implementation.

**Agenda for Next Meeting:**  
Review wireframes  
Update on coding progress

**Adjournment:**

Meeting was adjourned at 6:20 PM. The next general meeting will be at 6:00 PM on 23rd March 2020, again via phone call.

Minutes submitted by: Ellis Tulloch